| TECHNICAL UNIVERSITY OF MOLDOVA Faculty of Computers, Informatics and Microelectronics Department: Software Engineering and Automation Study Programme: Software Engineering |  |
| --- | --- |

Meeting Notes No. 2

PBL Team No.8, academic group – FAF-242,

| Date / time | Attendees: | Meeting link / location | Agenda / Action items | Discussion and Decisions | Responsible | Deadline |
| --- | --- | --- | --- | --- | --- | --- |
| 3.02.2026 20:00 | Boboc Chiril Bîtcă Gabriela Brînză Vasile Bruma Cristian Strulea Teodor | Online | - Select the final idea to work on - Create tasks for gathering information - Assign the tasks to group members | - The number of ideas was narrowed down from 11 down to 2; - From the 2 ideas, Chemistry DSL and Minecraft Bot Making DSL, the latter was selected with the help of the mentor; - The mentor helped establish the domain to which the DSL belongs: Children’s Education; - Discussed the next steps to be made: Gather data from articles, filter and present in a structure manner. | Whole Team: Make research based on assigned tasks. Gather “dirty” data that will be sorted later. Include all utilized articles. Individually: Task 1: Educational Context and Learning Objectives Task 2: Target User Research Task 3: Minecraft/Game Analysis Task 4: Problem Definition & Use Cases Task 5: DSL Requirements - Syntax & Semantics TASK 1 - Teodor TASK 2 - Chiril TASK 3 - Vasile TASK 4 - Gabriela TASK 5 - Cristian | 6.02.2026 |

Subjects / Questions to be considered by mentors

- Is the final selected idea original/innovative?

- Are there any known interfaces to interact with Minecraft extrinsically?

- Is there a minimum amount of articles to be included in the references?

- Could our idea be potentially included in the official educational system? Should we make our research with this possibility in mind?

Additional notes (optional)

...

Note taker Bruma Cristian 	Date of approval 6.02.2026