| TECHNICAL UNIVERSITY OF MOLDOVA Faculty of Computers, Informatics and Microelectronics Department: Software Engineering and Automation Study Programme: Software Engineering |  |
| --- | --- |

Meeting Notes No. 5

PBL Team No.8, academic group – FAF-242,

| Date / time | Attendees: | Meeting link / location | Agenda / Action items | Discussion and Decisions | Responsible | Deadline |
| --- | --- | --- | --- | --- | --- | --- |
| 27.02.2026 9:45 | Bîtca Gabriela Bruma Cristian Strulea Teodor | Cab.115 | - Discuss the structure of the grammar - Gain information about abstract syntax trees. - Discuss the implementation of the grammar - Plan how to spread tasks between members | - The grammar was examined by the mentor; - The grammar was slightly changed in order to be fully complete; - We decided to split our team in order to segregate responsibilities. | Bruma Cristian: Polish the report; Strulea Teodor, Boboc Chirili: Parser and Lexer implementation; Bîtca Gabriela: Abstract syntax tree creation; Brînză Vasile: Execution logic of functionalities in the game, Minecraft. | 8.03.2026 |

Subjects / Questions to be considered by mentors

- Estimate the complexity of our grammar?

- Can the grammar be changed in the future?

- Can you give examples of lexer and parser implementations?

- Should we start implementing the logic of functions?

Additional notes (optional)

...

Note taker Bruma Cristian 	Date of approval 28.02.2026