| TECHNICAL UNIVERSITY OF MOLDOVA Faculty of Computers, Informatics and Microelectronics Department: Software Engineering and Automation Study Programme: Software Engineering |  |
| --- | --- |

Meeting Notes No. 10

PBL Team No.8, academic group – FAF-242,

| Date / time | Attendees: | Meeting link / location | Agenda / Action items | Discussion and Decisions | Responsible | Deadline |
| --- | --- | --- | --- | --- | --- | --- |
| 06.04.2026 9:45 | Boboc Chiril Bruma Cristian Bîtcă Gabriela Brînză Vasile Strulea Teodor | Cab. 115 | • Update on current atomic functions implementation • Review tick-by-tick action sequence executor • Discuss one-tick vs multi-tick actions handling • Assign continuous atomic functions implementation tasks • Code review and testing procedures | The team reviewed the implementation of the tick-by-tick action sequence executor. Key discussions: - Verified that one-tick atomic functions (e.g., move_forward, place_block) are working correctly - Discussed handling of multi-tick continuous actions (e.g., eating, building structures) - Reviewed test cases for action chaining - Identified potential performance optimizations for action queuing - Scheduled code reviews for all ongoing implementations Decisions made: - Implement remaining continuous atomic functions this week - Establish testing protocol for all new functions - Begin interpreter groundwork planning - Schedule daily standups for coordination | Whole Team: Review and optimize the atomic functions previosuly worked upon. | 9.04.2026 |

Subjects / Questions to be considered by mentors

- Should we implement error handling for invalid action sequences now?

- How do we handle concurrent actions in the same tick?

- What testing coverage is required for the interpreter module?

- Should we start documentation of the atomic functions API?

Additional notes (optional)

...

Note taker Bruma Cristian 	Date of approval 06.04.2026